WEDE5020

Web Development

Website Project Proposal

Prepared by: Neolyn Manikam

Student Number: ST10525383

Date: August 2026

Table of Contents

Website Project Proposal: Mzansi Bites Bakery (Small Business)	3

1. Organisation Overview	3

2. Website Goals and Objectives	3

3. Current Website Analysis	3

4. Proposed Website Features and Functionality	4

5. Design and User Experience	4

6. Technical Requirements	5

7. Timeline and Milestones	5

8. Budget	6

9. References	6

# Website Project Proposal: Mzansi Bites Bakery (Small Business)

## 1. Organisation Overview

Name: Mzansi Bites Bakery

Mzansi Bites is a family-run bakery established in 2019 in Durban, specialising in traditional South African breads and pastries alongside modern celebration cakes.

Mission: To bring quality, home-style baked goods to the community using fresh, local ingredients.

Vision: To become Durban's go-to neighbourhood bakery, known for quality, warmth, and community connection.

Target Audience: Local residents, families ordering celebration cakes, and small offices ordering catering.

## 2. Website Goals and Objectives

- Enable online cake orders and click-and-collect pre-orders

- Increase foot traffic through improved online visibility

- Showcase the full product range with pricing

Key Performance Indicators (KPIs):

- Number of online orders placed per month

- Average order value

- Google review count and rating

- Page views on the Menu page

## 3. Current Website Analysis

Mzansi Bites currently only maintains an Instagram page for marketing.

Weaknesses:

- No way to place or pay for orders online

- No menu page with current prices

- Trading hours are inconsistently communicated

A dedicated website with an integrated ordering system would resolve these gaps and support growth.

## 4. Proposed Website Features and Functionality

- Homepage featuring bestselling products

- About Us page

- Menu/Products page with prices

- Custom cake order form

- Gallery of past cakes and products

- Contact page with location map and trading hours

- Online ordering with click-and-collect option

## 5. Design and User Experience

Colour Scheme: Deep chocolate brown (#4A2C17) for text and dark elements, bread-crust orange (#B5651D) as the primary accent, warm mustard (#D9A441) as a secondary accent, and soft cream (#FBF3E7) as the page background — evoking freshly baked goods, as implemented in the site's stylesheet

Typography: Playfair Display for headings (elegant), Lato for body text (clean and readable)

Layout and Design: Image-heavy CSS Grid/Flexbox layout that showcases products, with a responsive design using media query breakpoints at 820px and 560px

User experience considerations: a simple five-item navigation bar, a clear 'Order Now' call-to-action on every page, and an easy-to-scan menu with high-quality photography.

Figure 1: Homepage wireframe, updated to reflect the implemented CSS design (Part 2)

## 6. Technical Requirements

- Domain name: mzansibites.co.za

- Hosting: Afrihost or a Wix Business plan for integrated e-commerce

- Languages/Frameworks: HTML5, CSS3, JavaScript, with WooCommerce or Shopify for order processing

## 7. Timeline and Milestones

- Week 1–2: Research, requirements gathering, and wireframes

- Week 3–4: Design mockups and client feedback

- Week 5–7: Front-end and back-end development

- Week 8: Testing, revisions, and content upload

- Week 9: Launch and handover

## 8. Budget

- Domain and hosting: R1,800 per year

- Design and development (once-off): R7,000

- Ongoing maintenance: R450 per month

Estimated first-year total: R14,200

## 9. References

Afrihost, 2026. Web hosting packages. [Online] Available at: https://www.afrihost.com [Accessed 5 August 2026].

Shopify, 2026. E-commerce platform documentation. [Online] Available at: https://www.shopify.com [Accessed 5 August 2026].

Wix, 2026. Business plan features. [Online] Available at: https://www.wix.com [Accessed 5 August 2026].